Laundry & Dry-Cleaning Booking Website

End-to-End Build Plan: Pickup & Delivery MVP → Smart Locker Phase

Canada — Prepared July 2026

This document lays out, step by step, how to design, build, and eventually scale a booking-first website for a Canadian laundry & dry-cleaning business. It covers the pickup-and-drop MVP (Phase 1), the automated email + WhatsApp notification flow, the future self-serve smart-locker system (Phase 2), a competitor teardown of Tumbil and WeDoLaundry (the two closest Canadian references), and the technology choices — framework, CMS, hosting, integrations — chosen specifically so the codebase is standard, documented, and easy to hand off to another developer or agency later.

# 1. Executive Summary & Recommended Direction

The short version, then the full reasoning follows in the rest of the document.

- Build custom, don’t use a website builder. Wix, Squarespace, and Shopify can’t cleanly support real-time slot booking, weight-based pricing, order status tracking, WhatsApp/email webhooks, and (later) IoT locker control. A custom stack on standard, boring, well-documented technology is what makes this “sustainable” and handoff-ready — any competent developer can pick it up.

- Framework: Next.js (React), deployed on Vercel. This is what gives you fast marketing pages, SEO-friendly city/service landing pages (like Tumbil’s /cities/toronto pattern), and a real application layer for booking logic in one codebase.

- CMS: Sanity (headless) for editable marketing content — service pages, pricing, city pages, blog/SEO content — so the client’s staff can update copy and prices without a developer.

- Backend/database: Supabase (managed Postgres + Auth + Realtime + Storage). Bookings, orders, customers, driver routes, and (later) locker state all live here as real relational data, not CMS content.

- Payments: Stripe — supports Canadian businesses natively, handles pre-auth holds (useful since wash-and-fold is priced by weight, so the final charge is confirmed after pickup) and saved cards for repeat bookings.

- Automated email: Postmark or Resend for transactional email (booking confirmation, order ID, pickup window, ready-for-delivery).

- Automated WhatsApp: WhatsApp Business Platform via Twilio (or Meta’s Cloud API directly once volume justifies it) using pre-approved template messages, triggered by the same backend events as the email.

- Phase 2 — smart lockers: Don’t build custom locker hardware from scratch. Partner with an existing smart-locker/IoT vendor that exposes a cloud API, and integrate your booking backend with their locker-control API the same way you’ll integrate with CleanCloud.

- Future POS integration: CleanCloud has a documented REST API + webhooks (requires their Grow/Grow+ plan). Your booking backend is designed from day one to sync orders in and status updates out, so switching the shop floor onto CleanCloud later is a config change, not a rebuild.

# 2. Competitor Analysis: Tumbil & WeDoLaundry (Canada)

Both are direct references for a Canadian pickup-and-delivery laundry business and both follow the same core pattern, which validates the approach above.

## 2.1 Tumbil (Ontario / GTA)

Site: tumbil.com

- Wash-and-fold priced per pound ($1.25/lb), free pickup & delivery, 8am–8pm windows.

- City-specific SEO landing pages (e.g. /cities/toronto) — each city page repeats the same booking CTA with locally-relevant copy. This is a strong pattern for local SEO in a multi-city Canadian rollout and is easy to replicate with CMS-driven dynamic routes.

- Booking happens through a simple funnel: choose service → enter address → pick a time window → confirm. No account creation required to get a quote.

- App-first experience for returning customers (order history, repeat scheduling).

## 2.2 WeDoLaundry (Vancouver, Toronto, Calgary, Edmonton)

Site: wedolaundry.ca

- $2.25/lb wash & fold, $12.99 pickup/delivery fee waived over 28lb — pricing is transparent on the homepage, which builds trust before booking.

- Recurring pickup option (weekly/biweekly) so returning customers don’t have to rebook every time — worth including as a v1.1 feature once the core booking flow is stable.

- “WeDo-Club” subscription membership ($9.99/mo) for discounts + perks — a loyalty layer bolted onto the same booking backend.

- Dry cleaning turnaround (2–3 days) is stated separately from wash-and-fold (12–48 hrs) — service-type-specific SLAs shown clearly to the customer.

- Province/city URL structure (e.g. /on/laundry-service-toronto) mirrors Tumbil’s local-SEO approach.

## 2.3 What to Take From Both

- Transparent, weight-based pricing shown before checkout — builds trust and reduces support questions.

- A 3–4 step booking funnel: service → address/slot → details → confirm. No forced account creation to get a price estimate.

- City/neighbourhood landing pages for local SEO, generated from structured data rather than hand-built pages.

- Order status + order ID communicated immediately by email (and, as this client wants, WhatsApp).

- A recurring/subscription option and loyalty perks as a natural v1.1, once the core flow is proven — this maps well onto a locker-based drop-in model too.

# 3. Technology Stack & Why

Chosen for three things at once: fast to build an MVP, capable enough for the locker/IoT phase later, and boring/standard enough that a handoff to another developer doesn’t require re-learning a proprietary platform.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend framework | Next.js (React, App Router) | SSR + static generation in one framework; great SEO for city/service pages; huge hiring pool for future handoff. |
| Styling / UI kit | Tailwind CSS + shadcn/ui | Fast, consistent design system; no proprietary lock-in; easy to theme to the client’s brand. |
| Hosting (frontend) | Vercel | Native Next.js support, preview deployments per PR, automatic HTTPS, edge caching for the city pages. |
| CMS (marketing content) | Sanity | Headless, staff-editable service/pricing/city pages without touching code; structured content model reused for city-page SEO. |
| Database / backend | Supabase (Postgres) | Real relational data for bookings, customers, orders, driver slots, locker state; built-in auth, storage, and realtime subscriptions for the admin dashboard. |
| Payments | Stripe | Canadian support, card holds for weight-confirmed final pricing, saved cards, invoicing. |
| Transactional email | Postmark or Resend + React Email | High deliverability for “your booking is confirmed” type mail; templates written as React components, easy to edit. |
| WhatsApp automation | Twilio WhatsApp Business API (or Meta Cloud API direct later) | Reliable, template-based, same trigger events as email; Twilio is the faster path to production, Meta direct is cheaper at high volume. |
| Background jobs / webhooks | Supabase Edge Functions or a small Node worker | Runs the “booking created → send email + WhatsApp → sync to CleanCloud” pipeline reliably with retries. |
| Analytics | PostHog or GA4 | Funnel drop-off tracking on the booking flow (where customers abandon the 3-step booking). |
| Admin/ops dashboard | Built into the Next.js app (role-gated) | Staff view of today’s pickups/drops, driver assignment, order status updates — can be swapped later for Retool if the team wants a faster internal-tool builder. |

## 3.1 Why Not a Website Builder

Wix/Squarespace/Shopify are fine for a brochure site, but this project needs real backend logic from day one: live slot availability, weight-based pricing confirmed after pickup, order state machines, outbound webhooks to WhatsApp/email providers, and eventually two-way sync with CleanCloud and locker hardware. None of the mainstream builders expose this cleanly, and building around their limitations usually costs more engineering time than starting custom. A custom Next.js + Supabase stack is also what makes the site genuinely transferable — it’s not tied to one platform’s ecosystem or pricing.

## 3.2 A Note on “Static Site Generators”

A pure static site generator (Astro, Hugo, Jekyll) would be a good fit if this were only a marketing site. Because the actual product here is the booking flow — a stateful, authenticated, database-backed application — Next.js is used instead, but in its static/ISR mode for the marketing and city pages, so those still load instantly and rank well, while the booking, account, and admin sections run as a full application. This gives you the speed of a static site generator where it matters (SEO pages) without giving up the app capabilities you need everywhere else.

# 4. Phase 1: Pickup & Delivery Booking — How It Works

## 4.1 Customer Booking Flow

- Customer lands on a service or city page → clicks “Book a Pickup.”

- Step 1 – Service selection: Wash & Fold, Dry Cleaning, or both; approximate pricing shown ($/lb or per garment, matching the transparent-pricing pattern from competitors).

- Step 2 – Address & slot: customer enters pickup address; system checks service-area coverage and shows available pickup windows for that postal code/zone (driver capacity per slot enforced in the backend, not just the UI).

- Step 3 – Contact details: name, phone (for WhatsApp), email, any special instructions; guest checkout allowed, account auto-created behind the scenes for order tracking.

- Step 4 – Confirm & pay: Stripe pre-authorization (or pay-on-weigh-in, depending on the client’s preferred model) → booking is written to the database with a status of “Scheduled” and a generated Order ID.

- Confirmation: the booking-created event fires the notification pipeline (Section 5) — automated email and WhatsApp go out immediately with the Order ID, pickup window, and what to expect.

## 4.2 Order Lifecycle (Backend State Machine)

Every order moves through a small set of states, and each transition is exactly where a notification or CleanCloud sync hook attaches:

- Scheduled → driver assigned for the slot

- Picked Up → driver marks pickup complete in the app (weight/garment count logged)

- In Progress → at the facility, being washed/cleaned (this is the state that syncs with CleanCloud once integrated)

- Ready → triggers the “your laundry is ready, delivery scheduled for …” notification

- Out for Delivery → Delivered → order closed, receipt/final charge sent

## 4.3 Admin / Ops View

A role-gated dashboard inside the same Next.js app shows staff: today’s pickups and drop-offs by time window, driver assignment, manual status overrides, and a searchable order list. Realtime updates (via Supabase) mean the dashboard reflects driver actions instantly without a page refresh.

# 5. Automated Email + WhatsApp Notifications

Both channels are triggered off the same backend events, so there’s one source of truth for “what happened to my order,” not two systems that can drift out of sync.

## 5.1 How It’s Wired

- A booking or status change is written to the database.

- A backend function (Supabase Edge Function or a small worker service) listens for that event.

- It calls the email provider (Postmark/Resend) with a templated message, and the WhatsApp provider (Twilio) with a pre-approved template message, in parallel.

- Delivery status (sent/delivered/failed) is logged against the order, so staff can see in the admin dashboard if a notification bounced and needs a manual follow-up call.

## 5.2 Example Trigger → Message Map

| Event | Email | WhatsApp |
| --- | --- | --- |
| Booking confirmed | “Your booking is confirmed — Order #{{id}}, pickup {{date/time}}” + full receipt | Short confirmation template with Order ID and pickup window |
| Driver en route | Optional | “Your driver is on the way, arriving by {{time}}” |
| Picked up | Optional receipt of items/weight | “We’ve got your laundry! Estimated ready by {{date}}” |
| Ready / out for delivery | “Your order is ready — delivery scheduled for {{date/time}}” | Same, WhatsApp template |
| Delivered | Final receipt / invoice | “Delivered! Thanks for using [Brand].” + review link |

## 5.3 Important WhatsApp Constraint

WhatsApp requires business-initiated messages (i.e. anything you send that isn’t a reply to the customer) to use a pre-approved message template. These templates get submitted to Meta for approval before going live — build this into the Phase 1 timeline (approval typically takes a day or two, occasionally longer), and design the copy for each trigger in Section 5.2 as a template early rather than late.

# 6. Phase 2: Self-Serve Smart Locker System

This is the future-facing piece the client described: customer scans a QR code, the locker opens, they drop clothes and set/receive a PIN, staff collect and wash, then a fresh code is sent to the customer for pickup. The recommended approach is to buy the locker hardware/firmware layer from an existing smart-locker vendor (several serve exactly this drop-off/pickup use case, including for laundry) and integrate your existing booking backend with their API — the same integration pattern used for CleanCloud — rather than building custom locker electronics and firmware in-house.

## 6.1 End-to-End Flow

- Customer books a “locker drop-off” through the same booking flow as Phase 1, choosing a locker location instead of (or alongside) home pickup.

- System reserves a compartment and generates a one-time QR code (and/or short-lived deep link), sent by email + WhatsApp, valid for a limited time window.

- Customer scans the QR at the locker kiosk/screen → the locker controller calls back to your backend (or the vendor’s cloud service) to validate the code → the assigned compartment unlocks.

- Customer places clothes inside and closes the door. The system generates a drop-off PIN, stores it hashed in the backend against the order, and shows/sends it to the customer as a receipt (also useful if they need to prove drop-off happened).

- Staff collect the items (staff use a master/admin credential, logged separately in the audit trail) — order status moves to “In Progress,” same as the home-pickup flow, and can sync to CleanCloud from here.

- After washing, staff place the finished items back into a locker compartment (may differ from the drop-off one) and mark the order “Ready.”

- The system generates a new, unique pickup code and sends it via WhatsApp + email, exactly the notification pattern from Section 5.

- Customer enters the code at the locker → compartment opens → items retrieved → order closed, compartment freed and flagged for the next drop-off.

## 6.2 Backend Data Model (New for Phase 2)

- locker_locations — site, address, number of compartments

- locker_compartments — status (free / reserved / occupied / awaiting-pickup / out-of-service), current order reference

- locker_codes — hashed code, type (drop-off / pickup), expiry, attempt count, linked order

- locker_events — full audit log of every open/close/failed-attempt event, for security and support disputes

## 6.3 Hardware / Vendor Approach

Smart locker vendors in this space typically provide the compartment hardware, an access-control layer (QR, PIN, RFID, or app-based unlock), a management/reservation API, and notification hooks — which is essentially the entire mechanical + firmware problem solved for you. The integration work on your side is: call their API to reserve a compartment, receive webhook/callback events when a door opens or closes, and keep your own order and code tables as the source of truth for what the customer sees. Recommend piloting with a single locker bank at one location before committing to a specific vendor fleet-wide, since API shape and hardware reliability vary meaningfully between vendors.

## 6.4 Security Considerations

- Codes are single-use, short-expiry, and rate-limited (lock out after a small number of wrong attempts, escalate to a support call).

- Store only hashed codes server-side, never plaintext, mirroring how passwords are handled.

- Every open/close event is logged with a timestamp and actor (customer code, staff master credential) for dispute resolution (“my clothes weren’t in the locker”).

- Staff master access is itself audited and can be remotely revoked per staff member, not a single shared code.

# 7. Future Integration: CleanCloud

CleanCloud is a laundromat/dry-cleaner POS platform with a documented REST API (POST-based, examples provided in PHP, cURL, JavaScript/Node, Python, Ruby) plus webhooks for order and inventory events. The API requires their Grow or Grow+ subscription tier and is rate-limited (about 3 requests/second, 50,000/month), which is more than enough for this use case.

## 7.1 Integration Plan

- When a booking is confirmed on your site, push it to CleanCloud as a new order via their API, so shop-floor staff manage the wash itself inside CleanCloud’s POS if the client adopts it.

- Subscribe to CleanCloud webhooks so that when staff update an order’s status inside CleanCloud (e.g. “ready”), your backend receives that event and fires the same email/WhatsApp notification pipeline from Section 5 automatically — no duplicate manual status updates.

- Use CleanCloud’s inventory endpoint later if the client wants real-time stock visibility (e.g. detergent, bags, garment tags) reflected anywhere on the customer or admin side.

Because your own order/status data model (Section 4.2) already mirrors a generic laundry order lifecycle, adding CleanCloud later is a matter of writing one integration module, not restructuring the app — this is the core reason to design the database schema generically from day one instead of hard-coding assumptions about a specific POS.

# 8. UI/UX & Design Principles

- Mobile-first. Most bookings will happen on a phone; design and test the 3–4 step booking flow on mobile before desktop.

- Transparent pricing everywhere. Show $/lb and any pickup/delivery fee on the homepage and in the booking flow itself, matching what both competitors do — this reduces drop-off and support questions.

- Minimal steps, no forced signup. Let a customer get a price and book without creating an account first; create the account quietly behind the scenes for order tracking.

- Clear order status page. A simple, shareable order-tracking page (accessible via the Order ID from the confirmation email/WhatsApp) showing the current stage of the state machine from Section 4.2.

- Trust signals. Service-area map, eco-friendly packaging messaging (both competitors mention eco-friendly bags), reviews/testimonials, and a real local phone number.

- Bilingual readiness. If the client expects to serve Quebec or federally-regulated audiences, plan the CMS content model with English/French fields from the start — far cheaper than retrofitting i18n later.

- Accessibility. Target WCAG 2.1 AA — sufficient color contrast, keyboard-navigable booking flow, alt text on imagery.

- Brand tone. Clean, fresh palette (both competitors lean blue/white/green); simple photography of folded laundry and eco packaging performs well in this category.

# 9. Step-by-Step Build Roadmap

| Phase | Timeframe | Deliverables |
| --- | --- | --- |
| 0 — Discovery | Week 1–2 | Service list & pricing structure finalized, service-area/postal-code zones, brand & UI kit, sitemap, content model for Sanity |
| 1 — MVP build | Week 3–6 | Marketing + city SEO pages, full booking flow, Stripe payments, customer accounts & order tracking, admin/ops dashboard, email + WhatsApp automation wired to the order state machine |
| 1.5 — QA & soft launch | Week 7–8 | Cross-device testing, analytics (PostHog/GA4) on the booking funnel, WhatsApp template approvals confirmed, soft launch in one city/zone |
| 2 — CleanCloud sync | Month 3+ (once client subscribes) | Order push + webhook listener integration, staff trained on dual-visibility workflow |
| 3 — Locker pilot | Month 4–6 | Vendor selection, single-location pilot, QR/PIN flow live end-to-end, security audit of code handling |
| 4 — Scale & loyalty | Month 6+ | Multi-location locker rollout, recurring/subscription bookings, referral & loyalty program (à la WeDo-Club) |

# 10. Making This Sustainable & Handoff-Ready

- Every layer of the stack (Next.js, Supabase/Postgres, Stripe, Sanity, Twilio, Postmark) is an industry-standard, widely-documented product — no proprietary platform lock-in, and any developer familiar with modern web stacks can pick up the codebase.

- Environment variables and API keys for every integration (Stripe, Twilio, Postmark/Resend, Sanity, CleanCloud once added) live in one documented .env configuration, handed over cleanly with the codebase and infra access.

- The database schema is designed generically around “orders,” “customers,” and “status events” rather than hard-coded to one POS or one locker vendor, specifically so CleanCloud and the locker system can be added later without a rebuild.

- A short technical README plus this document together form the handoff package: architecture overview, how to rotate API keys, how to add a new city/service page in the CMS, and how the notification pipeline is wired.

- Recommend versioning the codebase in a private GitHub repository from day one (not just on a hosting platform), so ownership and history transfer cleanly regardless of who operates it in future.

# 11. Note on Cowork Connectors

Checked the current Cowork connector registry for anything directly relevant: a Stripe connector is available and connected accounts can be queried/managed conversationally later (useful for the agency side — checking payments, customers, products without leaving chat). There is no pre-built WhatsApp/Twilio, CleanCloud, or transactional-email connector in the registry today — those integrations are implemented at the application/API level inside the website itself (as described in Sections 5 and 7), which is the correct place for them regardless, since they need to run as part of the live order pipeline rather than as an on-demand chat action.